TRADEFOLIO

Full-Stack Microservices Portfolio Analytics & Trade Notification Platform

Technical Project Specification & Implementation Blueprint

Microservices • Docker • Distributed Systems • .NET • PostgreSQL • RabbitMQ • Redis • React • Cloud • DevOps

| Property | Definition |
| --- | --- |
| Target duration | 6 weeks |
| Primary roles | Backend / SDE, DevOps / Cloud-leaning SDE, Data Analyst / Data Engineer |
| Primary goal | Demonstrate a production-style, containerized full-stack microservices system |
| Business capability | Trades, holdings, portfolio analytics, market data and notifications |
| MVP principle | Complete vertical slice first; advanced cloud/BI/observability after correctness |

Source of truth: the TradeFolio project plan supplied by the user, with the architecture centered on microservices, Docker and full-stack implementation.

# 1. Executive Summary

TradeFolio is a full-stack portfolio management and analytics platform designed to demonstrate real-world backend and distributed-systems engineering rather than simple CRUD. Users authenticate, record buy/sell trades, maintain consistent holdings, receive trade notifications, and view portfolio analytics through a React dashboard and a BI layer.

The architectural centerpiece is a set of independently deployable ASP.NET Core services connected through REST APIs and RabbitMQ events, backed by PostgreSQL and Redis and packaged with Docker. The system explicitly demonstrates transactional correctness, concurrency control, idempotent event processing, caching, automated testing, CI/CD, infrastructure as code, cloud deployment and observability.

Analytics remains a major product feature. It sits on top of reliable trade and portfolio state and gives the distributed architecture a concrete user-facing purpose.

## Core project narrative

Trade execution correctness → transactional portfolio consistency → event-driven notifications → market-data caching → portfolio analytics → React/BI experience → containerized deployment → automated testing and CI/CD → cloud infrastructure and observability.

# 2. Problem, Goals & Boundaries

Retail investors often track trades and holdings across disconnected applications and have limited visibility into actual portfolio performance. TradeFolio centralizes trade records and holdings, maintains consistent portfolio state, retrieves market prices, calculates analytics, and presents personalized insights.

## Goals

Build a complete full-stack product from database to React UI.

Implement meaningful microservice boundaries.

Demonstrate transaction and concurrency correctness, especially prevention of overselling.

Implement FIFO portfolio accounting across partial sells.

Use RabbitMQ for asynchronous trade-completion events.

Make Notification Service independently deployable and idempotent.

Use Redis for market-price caching and define failure behavior.

Provide P&L, allocation, sector exposure, trade frequency and best/worst performers.

Provide React and Power BI/Tableau views of the same data.

Containerize the system with one-command local startup.

Automate tests, CI/CD and provide an AWS/Terraform deployment path.

## Non-goals

Real brokerage execution.

Financial advice or guaranteed returns.

High-frequency trading infrastructure.

Complex derivatives accounting in MVP.

Splitting every calculation into its own microservice.

Claiming production scale/performance without measurements.

# 3. Architecture Principles

| Principle | Implementation rule |
| --- | --- |
| Clear ownership | Each service owns a coherent capability and its write responsibilities. |
| Correctness first | Trade and holding mutations commit transactionally before asynchronous side effects. |
| Event-driven integration | Trade completion is propagated through RabbitMQ. |
| Idempotency | Consumers tolerate redelivery without duplicate side effects. |
| Container-first | Services, PostgreSQL, Redis and RabbitMQ run in Docker Compose. |
| API-first UI | React consumes APIs and never accesses databases directly. |
| Observable | Important flows expose health, logs, metrics and traces. |
| Secure by default | Hashed passwords, JWT, authorization, validation and externalized secrets. |
| Measured | Concurrency, query performance, caching and tests are demonstrated reproducibly. |
| Avoid microservice theater | Use meaningful service boundaries only. |

## High-level architecture

React + TypeScript Dashboard

|

v

ASP.NET Core API / Gateway Layer

|

+------+------+----------------+

|             |                |

v             v                v

Trade Service  Portfolio/      Market Data

Analytics       Service

|             |                |

|             |                v

|             |              Redis

|             |

+-------------+---- PostgreSQL

|

| TradeCompleted

v

RabbitMQ

|

v

Notification Service

Platform: Docker Compose | OpenTelemetry/Prometheus/Grafana

Delivery: GitHub Actions | Terraform | AWS

# 4. Microservice Boundaries

| Service | Owns / responsibility | MVP |
| --- | --- | --- |
| Trade Service | Trade execution, validation, transaction boundaries, trade records, outbox events | Yes |
| Portfolio Service | Holdings, FIFO lots, portfolio state and cost-basis inputs | Yes |
| Analytics Service | P&L, allocation, sector exposure, frequency, performers, insights | Yes |
| Market Data Service | External price provider adapter, Redis cache, TTL/failure policy | Yes |
| Notification Service | RabbitMQ consumer, delivery state, retries, idempotency, notification provider | Yes |
| Auth/API Layer | Registration/login, JWT, authorization, API versioning, rate limiting/routing | Yes |

Keep the number of services small enough to complete in six weeks. These boundaries demonstrate microservices without turning every function into a separate deployment.

# 5. Functional Requirements

| ID | Requirement | Acceptance behavior |
| --- | --- | --- |
| FR-01 | Registration | Validated user registration; passwords never stored in plaintext. |
| FR-02 | Authentication | Login returns JWT access token. |
| FR-03 | User isolation | Users can access only their own trades, holdings, analytics and notifications. |
| FR-04 | Trades | Create/read/list trade records with validation and controlled mutation semantics. |
| FR-05 | Validation | Reject invalid symbols/instruments, non-positive quantities/prices and invalid sides. |
| FR-06 | No overselling | SELL cannot exceed available quantity, including under concurrent requests. |
| FR-07 | Atomicity | Trade and portfolio state changes commit atomically. |
| FR-08 | FIFO | Partial sells consume open buy lots in FIFO order. |
| FR-09 | Events | Successful trade completion produces TradeCompleted event. |
| FR-10 | Notifications | Notification service consumes trade events and creates a notification. |
| FR-11 | Idempotency | Repeated event delivery does not duplicate notification side effects. |
| FR-12 | Retry/DLQ | Transient failures retry; exhausted messages can enter a DLQ. |
| FR-13 | Market data | Retrieve delayed/live prices through a free provider adapter. |
| FR-14 | Redis | Cache market prices with TTL and defined failure behavior. |
| FR-15 | Analytics | P&L, allocation, sector exposure, trade frequency and performers. |
| FR-16 | Insights | Generate deterministic personalized insights from portfolio analytics. |
| FR-17 | Dashboard | React UI shows portfolio, analytics, trades and notifications. |
| FR-18 | BI | Power BI or Tableau consumes the same underlying data/analytics. |
| FR-19 | Pagination | Collection endpoints support pagination and stable ordering. |
| FR-20 | Errors | Consistent ProblemDetails-style error responses. |
| FR-21 | Rate limiting | Token-bucket rate limiting or equivalent. |
| FR-22 | Versioning | Public APIs begin at /api/v1. |

# 6. Domain Model & Invariants

| Entity | Purpose | Important fields |
| --- | --- | --- |
| User | Authenticated owner | Id, email, password_hash, created_at, status |
| Instrument | Tradable reference | Id, symbol, name, sector, currency |
| Trade | Executed transaction | Id, user_id, instrument_id, side, quantity, price, executed_at, idempotency_key |
| Holding | Current position aggregate | Id, user_id, instrument_id, quantity, updated_at |
| HoldingLot | Open FIFO buy lot | Id, holding_id, original_quantity, remaining_quantity, purchase_price, purchased_at |
| MarketPrice | Observed/cached price | instrument_id, price, observed_at, source |
| NotificationDelivery | Notification state | event_id, user_id, status, attempts, last_error |
| OutboxMessage | Reliable event publication | event_id, event_type, payload, created_at, published_at, attempts |

## Business invariants

Trade quantity and price are positive.

SELL never exceeds available quantity.

Successful trades never leave negative holdings.

Trade and portfolio mutations commit atomically.

One current Holding exists per user/instrument pair.

FIFO lots have non-negative remaining quantities.

event_id is unique.

Notification processing is idempotent on event_id.

Every user-owned resource enforces ownership.

# 7. Trade Execution, Transactions & Concurrency

This is the key backend correctness demonstration. The project must contain a reproducible test proving that two simultaneous sells cannot spend the same shares.

## Recommended sell algorithm

Begin a PostgreSQL transaction.

Validate the authenticated user and Idempotency-Key.

Locate and lock the user's Holding for the instrument.

Re-read current quantity after acquiring the lock.

Reject if requested quantity exceeds available quantity.

Read open lots ordered by purchase time ascending.

Consume FIFO lots and calculate realized cost basis/P&L.

Update/delete affected lots and the aggregate holding.

Insert the Trade record.

Insert a TradeCompleted event into the transactional outbox.

Commit.

A background publisher later sends the event to RabbitMQ.

## Concurrency test

Initial holding: 10 shares

Request A: SELL 7

Request B: SELL 7

Expected:

- exactly one succeeds

- exactly one fails with insufficient quantity

- final holding = 3

- no negative quantity

- one successful trade for the two competing sells

- one corresponding TradeCompleted event

Use multiple tasks, a synchronization barrier, a real PostgreSQL Testcontainer and the actual application transaction path. Do not mock the database.

## Isolation decision

Preferred MVP: PostgreSQL Read Committed plus explicit row-level locking for the holding being mutated. Serializable can be evaluated as an alternative, but the project should document the chosen strategy and the anomalies it prevents.

# 8. Portfolio Accounting & DSA

FIFO is recommended because it creates a concrete algorithmic problem in addition to SQL aggregation.

BUY  10 @ 100

BUY   5 @ 120

SELL 12 @ 150

FIFO cost basis = 10*100 + 2*120 = 1240

Sale proceeds = 12*150 = 1800

Realized P&L = 560

Remaining lot = 3 @ 120

For trade frequency, demonstrate a sliding-window algorithm for a selected interval or the equivalent SQL/window-function approach, including complexity reasoning.

# 9. PostgreSQL Database Design

Use a normalized schema around users, instruments, trades, holdings/lots, notifications and outbox messages.

| Index | Reason |
| --- | --- |
| Users(email) | Fast login/identity lookup and uniqueness. |
| Trades(user_id, executed_at DESC) | Trade history and recent activity. |
| Trades(user_id, instrument_id, executed_at) | Instrument-specific analytics. |
| Holdings(user_id, instrument_id) | Fast portfolio lookup and uniqueness. |
| HoldingLots(holding_id, purchased_at) | FIFO traversal. |
| OutboxMessages(published_at, created_at) | Efficient pending-event scans. |
| NotificationDelivery(event_id) | Fast idempotency lookup. |
| MarketPrice(instrument_id, observed_at DESC) | Latest-price lookup. |

Document at least two important queries with EXPLAIN/EXPLAIN ANALYZE and explain the relevant indexes.

# 10. REST API

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/auth/register | Register |
| POST | /api/v1/auth/login | Authenticate / JWT |
| GET | /api/v1/users/me | Current profile |
| GET | /api/v1/holdings | Current holdings |
| GET | /api/v1/trades?page=1&pageSize=20 | Paginated trades |
| POST | /api/v1/trades | Execute trade |
| GET | /api/v1/trades/{id} | Trade details |
| GET | /api/v1/analytics/summary | Portfolio KPIs |
| GET | /api/v1/analytics/pnl | P&L |
| GET | /api/v1/analytics/allocation | Allocation |
| GET | /api/v1/analytics/sectors | Sector exposure |
| GET | /api/v1/analytics/frequency | Trade frequency |
| GET | /api/v1/analytics/performers | Best/worst performers |
| GET | /api/v1/market-prices/{symbol} | Market price |
| GET | /api/v1/notifications | Notifications |

## Standard error response

{

"type": "https://api.tradefolio.local/errors/validation",

"title": "Validation failed",

"status": 400,

"traceId": "01J...",

"errors": {"quantity": ["Quantity must be greater than zero."]}

}

Use /api/v1.

Use consistent HTTP status codes and ProblemDetails.

Paginate collection endpoints.

Return correlation/trace IDs.

Document with Swagger/OpenAPI.

Apply token-bucket rate limiting.

Use Idempotency-Key for trade creation.

# 11. RabbitMQ & Event-Driven Architecture

## TradeCompleted event

{

"eventId": "uuid",

"eventType": "TradeCompleted",

"schemaVersion": 1,

"tradeId": "uuid",

"userId": "uuid",

"instrumentId": "uuid",

"symbol": "AAPL",

"side": "SELL",

"quantity": 12,

"price": 150.00,

"executedAt": "2026-10-16T18:30:00Z",

"correlationId": "uuid"

}

## Transactional outbox

The Trade Service writes the trade, portfolio changes and outbox event in one database transaction. A background publisher reads unpublished outbox rows and publishes them to RabbitMQ. This prevents a committed trade from being lost merely because RabbitMQ is unavailable at that moment.

## Notification idempotency

Persist event_id processing state.

If an event was already successfully processed, acknowledge without sending again.

Track attempts and failure reason.

Use exponential backoff for transient failures.

Route exhausted messages to a DLQ.

Keep notification provider behind an interface so local development can use a mock provider.

If RabbitMQ is down, a successful trade remains committed and the outbox publisher retries after the broker returns.

# 12. Market Data & Redis

Market Data Service owns the external provider adapter.

Redis caches prices with a defined TTL.

Cache hits avoid external calls.

Cache misses populate Redis after provider success.

Provider errors/rate limits must not take down trade execution.

A stale value may be returned only when explicitly marked stale.

Market-price retrieval never mutates trade history.

Choose the free provider at implementation time based on availability, API limits and terms. Keep the service vendor-neutral through an adapter.

# 13. Analytics Requirements

| Analytics | Definition |
| --- | --- |
| Portfolio value | Sum of holding quantity × latest market price. |
| Realized P&L | Sell proceeds minus FIFO cost basis consumed by sells. |
| Unrealized P&L | Current market value of open lots minus remaining cost basis. |
| Allocation | Instrument/asset market value divided by total portfolio value. |
| Sector exposure | Market value grouped by sector. |
| Trade frequency | Trade count over selected windows using sliding-window or SQL window technique. |
| Best performers | Rank instruments by selected performance/P&L measure. |
| Worst performers | Rank instruments by selected performance/P&L measure. |
| Personalized insights | Deterministic explanations based on concentration, activity or performance. |

Analytics must use actual system state and market data; do not hard-code example numbers.

# 14. React Full-Stack Dashboard

Login/Register

Portfolio overview

Holdings table

Paginated trade history

Buy/Sell form

P&L dashboard

Allocation chart

Sector exposure chart

Trade-frequency visualization

Best/worst performers

Notifications

Market-price freshness/status

+-------------------------------------------------------------+

| Portfolio Value | Realized P&L | Unrealized P&L | Activity  |

+-------------------------------------------------------------+

| Allocation Chart       | Sector Exposure Chart             |

+-------------------------+-----------------------------------+

| Holdings / P&L Table                                      |

+-------------------------------------------------------------+

| Trade Frequency        | Best/Worst Performers             |

+-------------------------+-----------------------------------+

| Personalized Insights                                    |

+-------------------------------------------------------------+

| Recent Notifications                                      |

+-------------------------------------------------------------+

Use React + TypeScript with Recharts or Apache ECharts. Separate API, auth state, chart transformation and presentational components.

# 15. Power BI / Tableau

Create a BI view using the same underlying database or analytics views used by the application. Include portfolio KPIs, P&L trend, sector exposure, allocation, trade activity and performers. Choose either Power BI or Tableau for the final project rather than implementing both.

# 16. Security

Hash passwords using ASP.NET Core Identity or a proven password-hashing mechanism.

Use short-lived JWT access tokens and validate signature, expiry and claims.

Enforce ownership on every user-scoped operation.

Validate all DTOs with FluentValidation or equivalent.

Keep secrets outside source control.

Use HTTPS in deployed environments.

Configure CORS intentionally.

Apply API rate limiting.

Never log passwords, JWTs or API keys.

Return safe error responses.

# 17. Testing Strategy

| Layer | Tools | Examples |
| --- | --- | --- |
| Unit | xUnit + Moq | FIFO, validators, analytics, retry decisions |
| Integration | xUnit + Testcontainers | Real PostgreSQL, Redis, RabbitMQ |
| API | ASP.NET integration tests | Auth, ownership, validation, pagination, trades |
| Concurrency | xUnit + Testcontainers | Two simultaneous sells |
| Messaging | RabbitMQ container | Publish/consume, redelivery, duplicate event |
| Failure | Integration tests | Broker outage, provider timeout, Redis failure |
| Frontend | React testing stack | Critical forms and dashboard behavior |

## Minimum acceptance tests

Register/login.

User A cannot access User B's data.

BUY creates trade, holding and FIFO lot.

Partial SELL consumes FIFO lots correctly.

Oversell is rejected.

Two concurrent sells cannot oversell.

Successful trade creates one logical event.

Duplicate event does not duplicate notification.

Notification retries transient failures.

Outbox survives broker outage.

Redis cache hit avoids external call.

Analytics match independently calculated expected values.

Pagination is stable.

Rate limiting works.

Docker Compose starts the local stack.

# 18. Docker & Local Environment

The local environment is a core deliverable. A reviewer should be able to clone the repository, configure a small environment file and start the system with one command.

docker compose up --build

frontend

API/gateway

trade-service

portfolio-service

analytics-service

market-service

notification-service

postgres

redis

rabbitmq

prometheus (if used)

grafana (if used)

## Docker requirements

Multi-stage .NET Dockerfiles.

Small runtime images.

Non-root users where practical.

Health checks.

Environment-based configuration.

Persistent PostgreSQL volume.

Named Docker network.

Dependency/health startup behavior.

No secrets baked into images.

# 19. CI/CD & DevOps

push / pull_request

|

Restore -> Build -> Unit Tests -> Integration Tests

|

Docker image build -> Security/lint checks

|

Push to ECR -> Environment-controlled deployment

GitHub Actions is the primary CI pipeline.

Jenkins may be included as a secondary enterprise-style pipeline demonstration.

Terraform defines infrastructure.

Use rollback to a known-good image/task definition.

Do not duplicate mandatory work across two CI systems without a reason.

# 20. Observability

Prefer OpenTelemetry for application instrumentation and Prometheus/Grafana for metrics where practical.

| Signal | Examples |
| --- | --- |
| Logs | trade_id, event_id, correlation_id, service, severity |
| Metrics | request count, errors, latency, queue depth, retries, cache hits/misses |
| Traces | API → Trade Service → DB/outbox → RabbitMQ → Notification Service |
| Health | Database, Redis, RabbitMQ and external-provider readiness |

Never log credentials, JWTs, API keys or unnecessary personal data.

# 21. Terraform & AWS

| Component | Role |
| --- | --- |
| ECS Fargate | Run containerized services. |
| RDS PostgreSQL | Managed relational database. |
| ECR | Container image registry. |
| S3 | Optional artifact/static storage. |
| CloudWatch | Cloud logs/operational visibility. |
| Managed Redis | Production cache option; local Redis stays in Docker Compose. |
| RabbitMQ infrastructure | Managed or separately deployed RabbitMQ-compatible infrastructure beyond local MVP. |

Exact cloud topology should respect project budget and time. The requirement is a documented, reproducible deployment path, not a claim that every AWS component is already deployed.

# 22. Six-Week Implementation Plan

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1 | Foundation | Solution/repo, service templates, Docker Compose, PostgreSQL schema/migrations, auth, Instruments, CRUD, Swagger. |
| 2 | Trade correctness | Trade Service, transactions, holdings/lots, FIFO, oversell validation, concurrency Testcontainers test. |
| 3 | Distributed systems | RabbitMQ, outbox, TradeCompleted, Notification Service, retries, idempotency, DLQ, Redis market data. |
| 4 | Analytics + frontend | P&L, allocation, sector exposure, frequency, performers, insights, React dashboard. |
| 5 | Production engineering | Docker hardening, GitHub Actions, integration pipeline, OpenTelemetry, Prometheus/Grafana, Terraform, AWS path. |
| 6 | Hardening + presentation | Security, rate limiting, versioning, failure tests, rollback docs, BI, README, architecture, demo and interview prep. |

# 23. MVP vs Stretch

| Priority | Scope |
| --- | --- |
| P0 / MVP | Auth, trade execution, PostgreSQL, holdings, FIFO, concurrency, RabbitMQ, Notification Service, Redis prices, core analytics, React, Docker Compose, tests. |
| P1 | Outbox hardening, DLQ, rate limiting, API versioning, OpenTelemetry, Prometheus/Grafana, BI, GitHub Actions, Terraform. |
| P2 / Stretch | ECS Fargate deployment, managed Redis/RabbitMQ, advanced alerting, richer personalization, Jenkins, performance testing, blue/green/canary deployment. |

Do not sacrifice trade correctness, tests or the complete vertical slice to reach every cloud feature.

# 24. Recommended Repository Structure

TradeFolio/

├── src/

│   ├── Gateway/

│   ├── Services/

│   │   ├── TradeService/

│   │   ├── PortfolioService/

│   │   ├── AnalyticsService/

│   │   ├── MarketDataService/

│   │   └── NotificationService/

│   ├── BuildingBlocks/

│   │   ├── Contracts/

│   │   ├── Observability/

│   │   └── Common/

│   └── Frontend/tradefolio-web/

├── tests/

│   ├── TradeService.UnitTests/

│   ├── TradeService.IntegrationTests/

│   ├── PortfolioService.UnitTests/

│   ├── AnalyticsService.UnitTests/

│   ├── NotificationService.IntegrationTests/

│   └── EndToEnd/

├── infrastructure/

│   ├── docker/

│   ├── terraform/

│   └── monitoring/

├── docs/

│   ├── architecture/

│   ├── api/

│   ├── database/

│   └── adr/

├── docker-compose.yml

├── .github/workflows/

└── README.md

# 25. Technology Stack

| Area | Technology |
| --- | --- |
| Backend | ASP.NET Core, current .NET LTS at implementation start; pin SDK in global.json |
| ORM | Entity Framework Core |
| Validation | FluentValidation |
| API docs | Swagger/OpenAPI |
| Database | PostgreSQL |
| Cache | Redis |
| Messaging | RabbitMQ |
| Frontend | React + TypeScript |
| Charts | Recharts or Apache ECharts |
| BI | Power BI or Tableau |
| Testing | xUnit, Moq, Testcontainers |
| Containers | Docker, Docker Compose |
| CI/CD | GitHub Actions; Jenkins optional secondary |
| IaC | Terraform |
| Cloud | AWS ECS Fargate, RDS, ECR, S3, CloudWatch |
| Observability | OpenTelemetry + Prometheus/Grafana |

# 26. Definition of Done / Acceptance Criteria

A new user can register and log in.

JWT-protected endpoints enforce user isolation.

Valid buys and sells work.

Concurrent sells cannot oversell and the concurrency test is reproducible.

FIFO handles partial sells correctly.

Trade completion is propagated asynchronously through RabbitMQ.

Notification Service is independently runnable/deployable.

Duplicate events are idempotent.

Broker outage does not lose a committed event.

Market prices use Redis caching.

Analytics provide P&L, allocation, sector exposure, trade frequency and performers.

React renders the analytics.

BI consumes the same data.

Docker Compose starts the local stack.

Automated tests run in CI.

At least two important queries have documented EXPLAIN/EXPLAIN ANALYZE results.

Secrets are not committed.

Terraform describes the cloud path.

Repository contains architecture, setup, API, testing and deployment documentation.

# 27. Recruiter / Interview Demo Script

Start the system with docker compose up --build.

Authenticate in React.

Show holdings and analytics.

Execute a BUY and show holding/lots changing.

Execute a partial SELL and explain FIFO cost basis.

Run the concurrent-sell test and show overselling is prevented.

Show TradeCompleted through RabbitMQ.

Show Notification Service consuming the event.

Redeliver the event and demonstrate idempotency.

Stop RabbitMQ, complete a trade, show pending outbox, restart RabbitMQ and show eventual publication.

Show Redis market-price caching.

Show P&L, allocation, sector and frequency analytics.

Open the BI dashboard.

Show GitHub Actions build/test pipeline.

Show containers and service health.

Show Terraform/AWS architecture.

Show a trace/metric for the end-to-end trade flow.

# 28. Interview Topics

Why microservices instead of a monolith?

Where are service boundaries and data ownership?

How do you prevent simultaneous overselling?

Why Read Committed + row locking?

Why the transactional outbox?

What happens when RabbitMQ is down?

How is the consumer idempotent?

Why Redis and what if it fails?

How were PostgreSQL indexes chosen?

What did EXPLAIN ANALYZE show?

Why FIFO and what is its complexity?

How does JWT authentication work?

How is user data isolated?

How does Docker networking work?

How would you scale a service independently?

How do you trace a request across services?

How does CI/CD deploy containers?

How do you roll back?

When would you choose a monolith?

# 29. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Scope too large | Prioritize P0 vertical slice; defer advanced AWS/BI/observability. |
| Microservices complexity | Use only meaningful boundaries and Docker Compose. |
| Oversell race | Explicit locking + transaction + real concurrency test. |
| Lost events | Transactional outbox + retrying publisher. |
| Duplicate notifications | Unique event IDs + idempotent consumer. |
| Market API outage | Redis cache + stale indication + provider abstraction. |
| Database performance | Indexes + EXPLAIN ANALYZE. |
| Secret leakage | Environment/secret management and scanning. |
| Cloud cost | Keep AWS deployment optional/P2 and destroy unused resources. |
| Analytics mismatch | Explicit accounting rules + independent calculation tests. |

# 30. First 10 Build Actions

Create repository and solution structure.

Pin the .NET SDK version in global.json using the current LTS available at implementation start.

Create service templates and shared contract/common projects.

Create Docker Compose with PostgreSQL, Redis and RabbitMQ.

Implement authentication/JWT and ownership authorization.

Create migrations for Users, Instruments, Trades, Holdings, HoldingLots and OutboxMessages.

Implement the first end-to-end BUY flow.

Implement FIFO lots and partial SELL.

Write the Testcontainers concurrency test.

Add RabbitMQ, outbox and Notification Service and demonstrate the first TradeCompleted event.

# 31. Final Deliverables

Git repository and complete source.

Architecture diagram.

Docker Compose environment.

ASP.NET Core microservices.

PostgreSQL schema/migrations.

Redis market-data caching.

RabbitMQ event contracts/topology.

Independent Notification Service.

FIFO accounting.

Concurrency integration test.

REST API + Swagger/OpenAPI.

React dashboard.

Power BI or Tableau dashboard.

xUnit/Moq/Testcontainers suite.

GitHub Actions workflow.

Jenkins pipeline example if included.

Terraform definitions.

AWS deployment documentation.

Observability configuration.

README with one-command setup.

Architecture decision/tradeoff records.

Final demo script.

# 32. Final Portfolio Narrative

TradeFolio should be presented as a full-stack, production-style microservices project rather than merely a stock dashboard. The analytics experience gives the product business value, while the architecture demonstrates transactional trade execution, concurrency control, FIFO accounting, event-driven notifications, idempotent consumers, Redis caching, REST APIs, React, Docker, automated testing, CI/CD, Terraform, AWS and observability.

The strongest evidence is a few hard problems demonstrated end-to-end: two simultaneous sells cannot oversell; a committed trade is not lost when RabbitMQ is temporarily unavailable; duplicate events do not create duplicate notifications; market data is cached; analytics reflect actual portfolio state; the complete system runs locally in containers; and the same services can be packaged for cloud deployment.